SMART HOSTEL LIFE APP

COMPLETE PROJECT & AGILE DOCUMENTATION

Product Concept • Hostel Management • Synthetic Users • Personas • Surveys • Interviews • AI Insights

Prepared for project submission
October 2026

# Document Overview

This document combines the Smart Hostel Life App product concept and hostel-management workflows with the AI-powered synthetic-user research capabilities represented in the current project work, followed by an Agile-oriented plan for organizing and validating development. It describes the intended product scope and distinguishes it from features whose end-to-end implementation status must still be verified in the running application.

| Item | Description |
| --- | --- |
| Project title | Smart Hostel Life App with AI-Powered Synthetic User Research |
| Product concept | A centralized hostel-management experience and an AI-assisted product research workspace |
| Primary roles | Student, Admin/Warden, and researcher/administrator using the research workspace |
| Core technology | React.js, Node.js, Express.js, MongoDB, Google Gemini API; jsPDF if used by the current report flow |
| Research capabilities | Synthetic personas, Survey Mode, Interview Mode, AI-assisted insights, and PDF reporting |
| Development approach | Agile-inspired iterative development |

# 1. Project Introduction

The Smart Hostel Life App is a web-based application intended to organize hostel information and services for students and hostel administrators. Its planned hostel features include student access, room and roommate details, complaint tracking, mess menu information, and announcements. The associated AI-powered synthetic-user research workspace supports exploration of product ideas by generating simulated personas, collecting simulated survey answers, conducting persona interviews, and organizing AI-generated insights and reports.

The combined project concept therefore covers both the hostel service experience and a research workflow that can be used to explore possible student needs before validating ideas with real hostel residents.

# 2. Product Concept

The product concept is to provide a centralized hostel platform while also offering a structured way to explore how different student profiles might respond to proposed hostel features. The hostel-management side serves students and wardens; the synthetic-user research side is used by a researcher or project administrator to test product questions with AI-generated personas.

## 2.1 Smart Hostel Life App — Student Portal

Student registration and login, where implemented.

A student dashboard for access to relevant hostel information.

Room allocation and roommate details.

Complaint submission and status tracking.

Mess menu viewing.

Hostel announcements and important updates.

## 2.2 Smart Hostel Life App — Admin/Warden Portal

Student information management.

Room details and allocation management.

Complaint review and status updates.

Mess menu management.

Publishing hostel announcements.

## 2.3 AI-Powered Synthetic User Research Concept

Collect product name, description, target audience, and research objectives.

Generate synthetic personas with profile details, personality traits, behavioral patterns, and goals or concerns.

Use Survey Mode to ask research questions and obtain simulated responses from selected personas.

Use Interview Mode to converse with one selected persona and ask follow-up questions.

Use an insight-extraction workflow to summarize responses, themes, sentiment, representative quotes, and recommendations where supported.

Generate a downloadable PDF research report if the report-export flow is available and tested.

## 2.4 Product Value Proposition

The hostel application aims to make hostel information and services easier to access and organize. The research workspace aims to help explore early product hypotheses in a structured way. Synthetic responses are AI-generated simulations; they are not evidence of actual student opinions and should be validated with real users.

# 3. Problem Statement

Hostel services can be difficult to coordinate when room information, complaints, mess updates, and announcements are handled through separate manual processes. In parallel, product teams may find it time-consuming to explore feature ideas, compare possible user perspectives, and consolidate research notes. This project proposes a centralized hostel-service experience and an AI-assisted synthetic-user research workflow for early exploration of hostel-related product ideas.

# 4. Objectives

Provide a centralized interface for intended hostel services.

Separate student and admin/warden experiences according to their responsibilities.

Organize room information, complaints, mess menus, and announcements.

Generate synthetic personas from product and target-audience context.

Support Survey Mode and Interview Mode for simulated research interactions.

Organize generated responses into AI-assisted insights and recommendations where implemented.

Provide report export where implemented, and test the workflow end-to-end.

Use iterative development, backlog prioritization, sprint reviews, and testing to improve the application.

# 5. Users and Stakeholders

| User / stakeholder | Needs | Related workflow |
| --- | --- | --- |
| Hostel student | Access hostel information and submit complaints | Student dashboard, rooms, complaints, mess menu, announcements |
| Admin/Warden | Maintain hostel records and respond to student needs | Student and room management, complaint handling, menu and announcements |
| Researcher / project administrator | Explore a product idea and organize simulated research | Experiment workspace, persona generation, surveys, interviews, insights, reports |
| Project evaluator | Review project scope, design, testing, and implementation evidence | Documentation, demo, sprint review, test evidence |

# 6. Functional Modules

## 6.1 Hostel Management Modules

| Module | Purpose | Verification needed |
| --- | --- | --- |
| Authentication | Allow users to access the appropriate area. | Verify sign-in, error handling, and role authorization. |
| Student dashboard | Present relevant student information. | Verify dashboard data and access control. |
| Room management | Maintain room and roommate information. | Verify records, allocation, and student view. |
| Complaint management | Submit, review, and track complaints. | Verify submission and status changes end-to-end. |
| Mess menu | Publish and view meal information. | Verify admin updates and student display. |
| Announcements | Share hostel notices and updates. | Verify publishing and visibility. |

## 6.2 Synthetic User Research Modules

| Module | Purpose | Verification needed |
| --- | --- | --- |
| Experiment Workspace | Collect product and audience context for a research experiment. | Verify form inputs and navigation. |
| Synthetic Persona Generation | Create simulated profiles for potential user types. | Verify API response and persona display. |
| Persona Management / Personas | View and select generated personas. | Verify list, profile details, and data retrieval. |
| Survey Mode | Ask questions and collect simulated answers from selected personas. | Verify question submission and response association. |
| Interview Mode | Converse with one persona and ask follow-up questions. | Verify response flow and conversation context. |
| Insight Extraction | Organize responses into summaries, themes, sentiment, quotes, and recommendations where returned. | Verify output fields and behavior when data is limited. |
| PDF Report | Export available research findings into a report. | Verify download and consistency with the selected session. |

# 7. User Workflows

## 7.1 Hostel Student Workflow

Open application → Sign in → Student dashboard → View room details → Submit/track complaints → View mess menu → Read announcements.

## 7.2 Admin/Warden Workflow

Admin sign-in → Admin dashboard → Manage student/room records → Review complaints → Update mess menu → Publish announcements.

## 7.3 Synthetic User Research Workflow

Open Experiment Workspace → Enter product and target-audience context → Generate synthetic personas → Review/select personas → Run Survey Mode with research questions and/or Interview Mode with a selected persona → Review simulated responses → Run insight extraction → Review dashboard findings → Export PDF report if supported.

For the Smart Hostel Life App product scenario, example research questions may explore roommate compatibility, complaint tracking, mess timings, announcements, and student communication. These are exploratory prompts, not verified findings from real students.

# 8. Technology Stack and Architecture

| Technology | Role in the project |
| --- | --- |
| React.js | Frontend pages, forms, dashboards, persona workspace, survey and interview views. |
| JavaScript | Frontend and backend application logic. |
| Node.js | Backend runtime. |
| Express.js | API routing and request handling. |
| MongoDB | Persistence for application records and persona/conversation data according to the implemented schemas. |
| Google Gemini API | Configured generative AI service for persona generation or other AI flows that are implemented. |
| jsPDF | PDF generation if used by the current report-export implementation. |
| REST APIs | Frontend/backend communication. |

High-level architecture: React client → Express/Node.js API layer → MongoDB for persisted data; AI-related backend operations call the configured Gemini API. The report-export workflow formats available research results into a downloadable document when implemented. Exact routes, model identifiers, and schema fields must match the current source code.

# 9. Data Design Overview

The following is a conceptual overview, not a guarantee of exact schema names. Confirm the current source code before treating this as a formal database specification.

| Data area | Example information |
| --- | --- |
| Student / hostel records | Student details, room allocation, complaint records, mess menu, announcements—according to implemented models. |
| Persona | Name, age or occupation when generated, personality traits, behavioral patterns, psychological profile. |
| Interview history | Conversation turns associated with a selected persona, if persisted by the application. |
| Survey and research results | Research questions, selected personas, generated responses, insight results; persistence depends on implementation. |
| Report content | Available persona details, response highlights, summaries, themes, sentiment, quotes, recommendations. |

# 10. Agile Development Methodology

An Agile-inspired iterative approach organizes development into prioritized backlog items and manageable sprints. Each sprint has a goal, selected work, implementation activities, and a review. Sprint dates and outcomes should reflect actual project history; planned features must not be reported as completed until verified.

| Activity | Application to this project |
| --- | --- |
| Requirement analysis | Identify hostel student/admin needs and synthetic research workspace needs. |
| Product backlog | Prioritize hostel modules and research modules by value and dependency. |
| Sprint planning | Choose a realistic subset of backlog items for a development cycle. |
| Implementation | Develop frontend views, backend routes/controllers, data models, and AI workflows. |
| Testing | Test individual APIs and complete user journeys. |
| Sprint review | Demonstrate completed, working features and record incomplete work. |
| Retrospective | Record issues such as route mismatches or temporary AI API failures and plan improvements. |

# 11. Product Backlog

| ID | Backlog item | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| PB-01 | Project structure and setup | High | Frontend/backend start with documented commands. |
| PB-02 | Authentication and role access | High | Valid users can access the appropriate role area; unauthorized access is denied. |
| PB-03 | Student and admin dashboards | High | Each role sees the correct dashboard and relevant information. |
| PB-04 | Student and room management | High | Authorized room/student operations work and student room view is correct. |
| PB-05 | Complaint submission and tracking | High | Complaint can be submitted and status updates are visible. |
| PB-06 | Mess menu and announcements | Medium | Authorized users can publish/update and students can view information. |
| PB-07 | Experiment Workspace | High | Research context can be entered and submitted. |
| PB-08 | Persona generation and listing | High | Personas are generated, returned, and displayed without exposing secrets. |
| PB-09 | Survey Mode | High | Selected personas return simulated answers associated with submitted questions. |
| PB-10 | Interview Mode | High | A selected persona responds to follow-up questions; context is retained where implemented. |
| PB-11 | Insight dashboard and report export | Medium | Available results are displayed and report output matches the session. |
| PB-12 | Testing, documentation, and GitHub submission | High | Core flows are tested, docs are included, secrets are excluded, and repository is reviewed. |

# 12. User Stories

| ID | User story | Acceptance criteria |
| --- | --- | --- |
| US-01 | As a student, I want to sign in so I can access hostel services. | Valid credentials work; invalid credentials are handled. |
| US-02 | As a student, I want to view room details so I know my allocation. | Authorized room information is displayed. |
| US-03 | As a student, I want to submit and track complaints. | Complaint and latest status are available to the student. |
| US-04 | As an admin/warden, I want to manage hostel information. | Authorized changes are validated and saved. |
| US-05 | As a researcher, I want to enter product context. | Experiment context is accepted and used by the research workflow. |
| US-06 | As a researcher, I want to generate synthetic personas. | Generated profiles are displayed and selectable. |
| US-07 | As a researcher, I want to survey several personas. | Responses are linked to the submitted questions and selected personas. |
| US-08 | As a researcher, I want to interview one persona. | Follow-up responses are coherent within the supported conversation context. |
| US-09 | As a researcher, I want to review insights and export a report. | Available analysis is displayed and export content is checked. |

# 13. Sprint Planning

The table below is a suggested organization of the work, not a claim that every sprint has already been completed. Update the status and dates using actual commits, demonstrations, and test results.

| Sprint | Goal | Planned work | Evidence for review |
| --- | --- | --- | --- |
| Sprint 1 | Project foundation | MERN structure, configuration, initial frontend/backend startup. | Application starts using documented setup. |
| Sprint 2 | Hostel access foundation | Authentication, role access, initial dashboards. | Login and role access tested. |
| Sprint 3 | Hostel service modules | Rooms, students, complaints, mess menu, announcements. | Core hostel journeys tested. |
| Sprint 4 | Research workspace and personas | Experiment Workspace, persona model/controller/routes, persona views. | Persona generation and listing tested. |
| Sprint 5 | Survey and interview workflows | Survey Mode, Interview Mode, conversation flow. | Selected personas answer submitted questions and follow-ups. |
| Sprint 6 | Insights, reports, and submission | Insight extraction, PDF export where implemented, regression tests, docs and GitHub review. | End-to-end demo, report check, secrets check. |

# 14. Development Progress and Status

The available development history confirms that the repository has been updated with persona-related backend files (persona controller, model, routes) and frontend pages/styles for Experiment Workspace, Personas, Interview, and Survey Mode, along with changes to the AI controller, server, app routing, and admin dashboard. A code push alone does not prove that all these features work end-to-end. Test the running application before marking each one as completed.

| Work area | Evidence available | Status to record |
| --- | --- | --- |
| Existing project and app structure | Existing GitHub repository and MERN project files. | Present; verify clean setup. |
| Persona backend/frontend files | New persona controller/model/routes and persona UI files were committed and pushed. | Code added; runtime/API verification required. |
| Experiment Workspace | Workspace page and stylesheet were committed and pushed. | Code added; verify navigation and submit flow. |
| Survey Mode and Interview Mode | Page files and styles were committed and pushed. | Code added; verify end-to-end responses. |
| AI model configuration | AI controller model identifier was changed in the diff. | Verify current API/model availability and successful request. |
| Hostel services | Intended scope documented in this file. | Verify each feature against the current application. |
| Insights/PDF report | Included as intended research workflow based on project documentation context. | Verify implementation and export before marking complete. |

# 15. Testing and Validation

| Test area | Scenario | Expected result |
| --- | --- | --- |
| Hostel login | Test valid and invalid credentials. | Correct access or clear error. |
| Role authorization | Attempt to access restricted page/API. | Unauthorized access is denied. |
| Room details | Open assigned room information. | Correct authorized details appear. |
| Complaint flow | Submit complaint and update status. | Saved complaint and latest status are shown. |
| Mess/announcements | Publish and view content. | Latest published information is visible. |
| Persona generation | Submit valid research context. | Persona profiles are returned and displayed. |
| Survey Mode | Ask a question of multiple selected personas. | Responses are associated with the correct question/persona. |
| Interview Mode | Ask initial and follow-up questions. | Responses follow the conversation context where implemented. |
| Insight extraction | Analyze available responses. | Only returned fields are shown; limited data is handled clearly. |
| PDF export | Download report for a research session. | PDF opens and matches available session data. |
| API failure handling | Simulate temporary AI/API failure. | Useful error appears; app does not expose secrets or crash. |

Record each test as Pass, Fail, or Not Tested after running it. Do not mark a test as passed without evidence.

# 16. Security and Responsible Use

Keep API keys, database credentials, passwords, and JWT secrets in environment variables; never commit them to GitHub.

Keep .env files and node_modules excluded from source control.

Validate requests and enforce authorization on the backend, not only in the frontend.

Do not expose stack traces or secret values in error messages.

Label generated personas and responses as synthetic/AI-generated.

Treat synthetic research results as hypotheses rather than real student feedback or statistically representative evidence.

Validate important hostel product decisions with actual students and wardens.

# 17. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Frontend/backend route mismatch | Keep API paths consistent and test routes individually. |
| Database or environment configuration failure | Check environment variable names and connection status without sharing credentials. |
| AI API model unavailability or rate limits | Handle errors gracefully, verify model configuration, and avoid unbounded retries. |
| Research output inconsistency | Validate structured outputs and show only available fields. |
| Features not fully integrated | Test complete user journeys before marking features completed. |
| Secrets exposed in repository | Review staged files, .gitignore, and repository history before submission. |

# 18. Final GitHub Submission Checklist

Push the latest project code to the existing GitHub repository.

Add this complete project and Agile documentation file under docs/.

Add a README containing project overview, features, setup steps, and required environment variable names without secret values.

Add an MIT LICENSE only if the project/internship rules permit it.

Confirm .env files, API keys, passwords, JWT secrets, and node_modules are not tracked.

Run and record the hostel and synthetic-research workflows that are claimed as implemented.

Check that documentation status labels match the actual code and test evidence.

Enter the correct repository/documentation link into the required Google Sheet or submission portal.

Confirm the official submission location if it is not stated clearly in the instructions.

# 19. Conclusion

The Smart Hostel Life App concept brings hostel-related student services and administrative workflows into a centralized web application. The associated synthetic-user research workspace adds a way to explore product ideas through AI-generated personas, simulated surveys, interviews, insight extraction, and reporting where implemented. An Agile approach organizes this work into prioritized requirements, user stories, sprints, and verifiable tests. Before final submission, implementation status and test results should be checked against the running application, and synthetic research should be validated with real users.

# Appendix A: Sprint Review Notes Template

| Field | Notes |
| --- | --- |
| Sprint number / dates | Enter actual sprint period. |
| Sprint goal | Enter the goal agreed for that sprint. |
| Items completed | List only features implemented and verified. |
| Issues / blockers | Record bugs, integration problems, or API failures. |
| Test evidence | Record test result and screenshot/evidence location. |
| Next actions | List unresolved work for the next sprint. |

# Appendix B: Demonstration Flow

Introduce the Smart Hostel Life App product concept and its target users.

Demonstrate hostel workflows that are implemented and verified.

Open the research Experiment Workspace and enter the Smart Hostel Life App scenario.

Generate and review synthetic personas.

Run Survey Mode and review the simulated responses.

Run Interview Mode with a selected persona and ask a follow-up question.

Show insight extraction and PDF export only if these flows are working.

Explain that synthetic findings are exploratory and require validation with real hostel students.